| Sprint 1 Team: Group 9 ¦Sprint: 1 Feb to 13 Feb Sprint Goal: Deliver threat intelligence report on ISO 27001 Certification |  |  |  |
| --- | --- | --- | --- |
| Team Roles |  |  |  |
| Name | Role | Responsibilities |  |
| Kedar Pavaskar | Compliance Analyst | Primary deliverable owner, research lead, coordinates team efforts |  |
| Vinay Kumar | Audit Coordinator | Supporting documentation, quality review, implementation details |  |
| Vinay Kumar | Scrum Master | Facilitates meetings, tracks progress, removes blockers, GitHub management |  |
| Kedar Pavaskar | Documentation Lead | Compiles final report, maintains meeting notes, ensures deliverable quality |  |
| To Do |  |  |  |
| Task | Owner | Points | Due |
| Write Executive Summary (LAST!) | Kedar Pavaskar | 3 | Day 13 |
| Create presentation slides | Kedar Pavaskar | 3 | Day 13 |
| In Progress |  |  |  |
| Task | Owner | Points | Due |
| Research threat mechanics | Researcher | 5 | Day 5 |
| Add all CIs to CMDB | Vinay Kumar | 8 | Day 13 |
| In Review |  |  |  |
| Task | Owner | Points | Reviewer |
| Github Readme | All | 2 | [Name] |
| Done |  |  |  |
| Task | Owner | Points | Completed |
| Create GitHub repository | Vinay Kumar | 1 | Day 2 |
| Add team members | Vinay Kumar | 1 | Day 5 |
| Complete Sprint Planning | Vinay Kumar | 1 | Day 3 |
| Find 2-3 case studies | Kedar Pavaskar | 3 | Day 4 |
| Research detection methods | Kedar Pavaskar | 3 | Day 5 |
| Create Templates | All | 3 | Day 7 |
| Create Organisation Profile | Vinay Kumar | 3 | Day 6 |
| Create Servicenow Instance | Vinay Kumar | 2 | Day 7 |
| Create Vulnerability remediation tasks to Servicenow | Vinay Kumar | 2 | Day 8 |
| Create Gap Analysis Report |  | 3 | Day 9 |
| Create Risk Register |  | 3 | Day 9 |
| Create Threat Report | Kedar Pavaskar | 3 | Day 7 |
| Progress Summary |  |  |  |
| Metric | Value |
| Total Story Points | 51 |
| Points Completed | 30 |
| Completion % | [Completed/Total x 100]% |