| Sprint 1 Team: Group 9 ¦Sprint: 1 Feb to 8 Feb Sprint Goal: Deliver threat intelligence report on ISO 27001 Certification |  |  |  |
| --- | --- | --- | --- |
| Team Roles |  |  |  |
| Name | Role | Responsibilities |  |
| [Name 1] | Compliance Analyst | Primary deliverable owner, research lead, coordinates team efforts |  |
| [Name 2] | Audit Coordinator | Supporting documentation, quality review, implementation details |  |
| [Name 3] | Scrum Master | Facilitates meetings, tracks progress, removes blockers, GitHub management |  |
| [Name 4] | Documentation Lead | Compiles final report, maintains meeting notes, ensures deliverable quality |  |
| To Do |  |  |  |
| Task | Owner | Points | Due |
| Write Executive Summary (LAST!) | All | 3 | Day 13 |
| Create presentation slides | All | 3 | Day 13 |
| [Add your tasks] | [Owner] | [Pts] | [Day] |
| In Progress |  |  |  |
| Task | Owner | Points | Due |
| Research threat mechanics | Researcher | 5 | Day 5 |
| Find 2-3 case studies | Researcher | 3 | Day 5 |
| Research detection methods | Analyst | 5 | Day 6 |
| In Review |  |  |  |
| Task | Owner | Points | Reviewer |
| [Task awaiting review] | [Owner] | [Pts] | [Name] |
| Done |  |  |  |
| Task | Owner | Points | Completed |
| Create GitHub repository | GitHub Lead | 2 | Day 1 |
| Add team members | GitHub Lead | 1 | Day 1 |
| Complete Sprint Planning | Scrum Master | 2 | Day 1 |
| Progress Summary |  |  |  |
| Metric | Value |
| Total Story Points | [Sum of all points] |
| Points Completed | [Sum of DONE points] |
| Completion % | [Completed/Total x 100]% |